Andrew -- Remote VA

Standard Operating Procedure  |  Prescott Epoxy  |  March 2026

# Role Summary

Title: Remote VA / Project Manager / Job Costing

Company: Prescott Epoxy

Reports to: Dylan

KPI: Job Costing Accuracy -- 100% on every job

Status: Active / Ramping

Andrew owns everything that happens after a job is booked. Dylan handles scheduling. Dusty handles inbound leads, discovery calls, payroll, and printing job sheets. Andrew creates the job sheets. Andrew's job is to make sure no job slips through the cracks on costing, color confirmation, documentation, or customer communication.

# Role Boundaries

| Task | Owner | Notes |
| --- | --- | --- |
| Inbound leads / discovery calls | Dusty |  |
| Scheduling all jobs | Dylan | Andrew has zero scheduling role |
| Epoxy job sheet creation | Andrew | Word template -- drop in shared folder |
| Printing / distributing job sheets | Dusty | Pulls from shared folder |
| Post-booking project management | Andrew | Owns fully once job is booked |
| Job costing -- epoxy (Protiv) | Andrew | 100% accuracy, same-week entry |
| Job costing -- paint (Protiv) | Andrew | 100% accuracy, same-week entry |
| Color confirmation -- epoxy | Andrew | If not captured on-site by Dylan |
| Color confirmation -- paint | Dusty | If not captured on-site by Doug |
| Proposal follow-up -- epoxy | Andrew | Day 2 / Day 4 / Day 6 / weekly Thursday |
| Busy Busy verification | Andrew | Every Monday as part of job pull |
| Meeting slides -- epoxy | Andrew | Due Wednesday EOD |
| Meeting slides -- paint | Andrew | Due Thursday EOD |
| Next-day customer comms | Andrew | Via DripJobs -- every day EOD |
| Payroll | Dusty |  |

# Weekly Schedule

8:00 AM -- 4:00 PM, Monday through Friday. 30-minute lunch daily. All times are targets -- adjust within the day as needed, but all weekly deliverables must hit their deadlines.

| Day / Time | Block | Tasks |
| --- | --- | --- |
| Monday | Week Kickoff 8:00 – 9:00 | - Pull all active jobs from DripJobs - Confirm all newly signed jobs are in Busy Busy -- resolve any sync issues - Confirm job sheets exist for all active jobs - Review any flags or notes from the prior week |
|  | Epoxy Job Sheet Review 9:00 – 11:00 | - Update all active job statuses - Check color confirmation status on every job -- reach out to any customer where color is not yet recorded |
|  | Job Costing -- Paint 11:00 – 12:00 | - Enter prior week paint job costs in Protiv - Compare actual vs. estimated |
|  | Lunch 12:00 – 12:30 | — |
|  | Job Costing -- Epoxy 12:30 – 2:00 | - Enter prior week epoxy job costs in Protiv - Flag any margin outliers |
|  | Proposal Follow-Up 2:00 – 3:00 | - Day 2 calls for new proposals - Scripted voicemail if no answer - Log outcome in DripJobs within 5 min |
|  | Next-Day Customer Comms 3:00 – 3:30 | - Send DripJobs messages to all customers with jobs tomorrow |
|  | Buffer / Catch-Up 3:30 – 4:00 | — |
| Tuesday | Epoxy Meeting Slides 8:00 – 10:00 | - Pull updated epoxy job costing data - Update slide template with current numbers - Note any margin issues or highlights |
|  | Job Costing Catch-Up 10:00 – 11:00 | - Finish any outstanding cost entries from Monday - Verify all active jobs have current data in Protiv |
|  | Job Sheets -- New Bookings 11:00 – 12:00 | - Create job sheet for any new bookings using Word template - Drop in shared folder for Dusty to print |
|  | Lunch 12:00 – 12:30 | — |
|  | Proposal Follow-Up 12:30 – 1:30 | - Day 4 calls (second touch) - Scripted voicemail if no answer - Log outcome in DripJobs |
|  | Color Confirmation Follow-Up 1:30 – 3:00 | - Follow up on any unconfirmed colors from Monday outreach - Log confirmed colors in DripJobs notes |
|  | Next-Day Customer Comms 3:00 – 4:00 | - Send DripJobs messages for tomorrow's jobs |
| Wednesday Epoxy slides due EOD ★ Deadline day | Job Costing -- Both Companies 8:00 – 10:00 | - Any remaining entries for the week - Must be complete before noon |
|  | Epoxy Slides -- Finalize & Send 10:00 – 12:00 | - Final review of epoxy deck - Send to Dylan by EOD (hard deadline -- Friday team meeting) |
|  | Lunch 12:00 – 12:30 | — |
|  | Proposal Follow-Up 12:30 – 1:30 | - Day 6 calls (third touch) - Scripted voicemail if no answer - Log outcome in DripJobs |
|  | Epoxy Job Sheet Review 1:30 – 3:00 | - Mid-week status check on all active jobs - Flag any at-risk installs |
|  | Next-Day Customer Comms 3:00 – 3:30 | - Send DripJobs messages for tomorrow's jobs |
|  | Buffer 3:30 – 4:00 | — |
| Thursday Paint slides due EOD ★ Deadline day | Paint Meeting Slides 8:00 – 10:00 | - Pull updated paint job costing data - Update slide template - Finalize and send to Dylan by EOD (hard deadline -- Monday team meeting) |
|  | Job Sheet Review -- Full Run 10:00 – 12:00 | - Review all upcoming jobs for next week - Confirm job sheets are created and in folder for all next-week installs - Flag any missing colors -- last chance before install |
|  | Lunch 12:00 – 12:30 | — |
|  | Proposal Follow-Up 12:30 – 1:30 | - Weekly Thursday calls for aged proposals (past Day 6) - Log outcome in DripJobs |
|  | Protiv -- Review & Catch-Up 1:30 – 3:00 | - Verify all this week's jobs have cost data entered - Flag any outliers to include in Friday summary |
|  | Next-Day Customer Comms 3:00 – 3:30 | - Send DripJobs messages for Friday jobs |
|  | Buffer 3:30 – 4:00 | — |
| Friday | Job Costing -- Final Review 8:00 – 10:00 | - Verify all jobs this week have complete cost data in Protiv - Calculate margins on completed jobs - Note any outliers |
|  | Weekly Summary to Dylan 10:00 – 11:00 | - Send job costing summary email/message - Flag any margin issues, at-risk jobs, or escalations |
|  | Job Close-Outs 11:00 – 12:00 | - Close completed jobs in DripJobs (move to Completed) - Close completed jobs in Protiv - Trigger review request for completed jobs |
|  | Lunch 12:00 – 12:30 | — |
|  | Catch-Up / Overflow 12:30 – 2:30 | - Complete anything carried over from the week - Update any open proposal statuses |
|  | Weekend / Next-Day Comms 2:30 – 4:00 | - Send DripJobs messages for any Saturday installs - Prep notes for Monday kickoff |

# Post-Booking Checklist

Complete all of the following for every new job, in order, before the install date.

## 1. System Setup

- Confirm job is in DripJobs with correct package (Classic / Signature / Showroom)

- Confirm job has transferred to Busy Busy -- if missing, resolve the sync before moving on

- Create corresponding job record in Protiv with: square footage, package, estimated materials cost, crew assigned, install date

- Attach signed proposal to the DripJobs job record

## 2. Color Confirmation

Dylan or Landen capture color on-site at estimate. If not recorded by the time the job is booked, Andrew owns follow-up for epoxy.

- Check DripJobs notes for a confirmed color selection

- If missing, contact the customer directly to confirm their color selection

- Record confirmed color in DripJobs notes immediately -- do not wait

- Color must be confirmed before install day -- flag any unconfirmed colors on Thursday's job sheet review

## 3. Job Sheet

- Open the job sheet Word template

- Fill in all fields: customer name, address, package, square footage, color, crew, install date, any special notes

- Save file as: [LastName]_[InstallDate]_JobSheet.docx

- Drop in the shared folder -- Dusty will print from there

# During the Job

- Confirm crew has job sheet before install day

- Check in mid-week on any multi-day installs

- Upload crew photos to DripJobs (or portal once live)

# After the Job (Close-Out Checklist)

- Collect actual materials cost from crew receipt(s)

- Enter actual vs. estimated cost in Protiv

- Calculate job margin -- note any variance and the reason in Protiv

- Flag any job where margin variance is significant -- include in Friday summary

- Close job in DripJobs -- move to Completed

- Trigger review request for customer (via DripJobs automation if set up)

# Job Costing (Protiv)

Andrew owns this number. Target: 100% accuracy on every job. Same-week entry is non-negotiable -- do not carry costs into the following week.

- Enter all materials and labor costs per job in Protiv

- Compare actual vs. estimated on every job, every time

- Flag any margin outlier -- note the reason in Protiv

- Include all outliers in the Friday weekly summary to Dylan

- If a job is over 15% above estimate, escalate to Dylan immediately

# Meeting Slides

## Epoxy Slides -- Due Wednesday EOD

- Pull updated epoxy job costing data from Protiv on Tuesday morning

- Update the epoxy slide template with current job data, margins, and any flags

- Complete final review Wednesday morning before noon

- Send finalized deck to Dylan by Wednesday EOD (hard deadline -- Friday team meeting)

## Paint Slides -- Due Thursday EOD

- Pull updated paint job costing data from Protiv on Monday/Tuesday

- Update the paint slide template with current job data, margins, and any flags

- Finalize Thursday afternoon

- Send finalized deck to Dylan by Thursday EOD (hard deadline -- Monday team meeting)

# Proposal Follow-Up (Epoxy Only)

Andrew manages all follow-up on open Prescott Epoxy proposals. Check open proposals every Monday and log every attempt in DripJobs within 5 minutes of the call.

## Follow-Up Sequence

| Touch | Timing | Day of Week | Action |
| --- | --- | --- | --- |
| 1st | Day 2 after proposal sent | Monday | Call -- scripted voicemail if no answer |
| 2nd | Day 4 after proposal sent | Tuesday | Call -- scripted voicemail if no answer |
| 3rd | Day 6 after proposal sent | Wednesday | Call -- scripted voicemail if no answer |
| Weekly | Every Thursday after Day 6 | Thursday | Call -- scripted voicemail if no answer |
| Final | After 6 total attempts (5+ weeks) | Thursday | Flag to Dylan before marking dead |

## Before Every Call

- Pull the proposal in DripJobs -- review scope, price, and any notes from Landen

- Note how many days since the proposal was sent and which touch this is

- Check if DripJobs shows whether the customer opened the proposal

## Scripted Voicemail -- Use This Every Time

"Hey [name], this is Andrew calling from Prescott Epoxy. I'm following up on the proposal Landen put together for your garage floor project. I just wanted to make sure you got it and answer any questions -- a lot of folks have questions about the coating system or the prep process before they're ready to move forward. Give me a call back at [number] and I'll get you taken care of. Talk soon."

## If They Answer

- "Hey [name], glad I caught you -- this is Andrew from Prescott Epoxy, just following up on your proposal."

- Ask: "Did you get a chance to look it over, or do you have any questions I can answer?"

- Listen -- do not pitch. Let them talk first.

- If they need more time: "Totally understood -- when would be a good time to check back?" Log that date in DripJobs.

- If they are ready to move forward: contact Dylan immediately.

## After Every Call -- Log in DripJobs Within 5 Minutes

- Outcome: answered / voicemail / no answer

- Any notes from the conversation

- Next follow-up date

## When to Mark a Proposal Dead

- No response after 6 total attempts spanning 5+ weeks

- Customer explicitly says not interested

- Always flag to Dylan before marking dead -- do not close unilaterally

# Escalation Protocol

Andrew escalates to Dylan when:

- A customer is unresponsive after all 3 initial follow-up attempts

- A job has a cost overrun greater than 15% above estimate

- A crew issue affects the install timeline

- Any customer complaint is received

- A job is missing from Busy Busy and cannot be resolved

- A proposal is being marked dead

Andrew SOP  |  Prescott Epoxy  |  Last updated March 2026